# SPRINT 2 REPORT

## SMARTFARMER – IoT ENABLED SMART FARMING APPLICATION

TEAM ID – PNT2022TMID15129

- TEAM LEADER : MANOJKUMAR M

- TEAM MEMBER : RAVIVARMA M

- TEAM MEMBER : SWETHAA SHREE V

- TEAM MEMBER : VARSHENI K C

Project Tracker

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 5 Days | 26 Oct 2022 | 30 Oct 2022 | 15 | 30 Oct 2022 |
| Sprint-2 | 15 | 7 Days | 31 Oct 2022 | 06 Nov 2022 | 15 | 07 Nov 2022 |
| Sprint-3 | 15 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  | 13 Nov 2022 |
| Sprint-4 | 15 | 6 Days | 13 Nov 2022 | 18 Nov 2022 |  | 18 Nov 2022 – 19 Nov 2022 |

# WORKDONE IN DASHBOARD :

As per user stories, we created a dashboard with data is represented in graphical representation with organized section in separate widget for better user understanding.

# DEVICES ESTIMATION :

- Temperature and Humidity Sensor

- Soil Moisture Sensor

Above sensor are used for sensing some parameters.

Node Red Connection:

## Reports like Velocity Report, Burndown Report are attached below